Plan in Each Week

|  |  |
| --- | --- |
| **PROJECT NAME :** | Simply Siam Food Ordering System --- Web Application |
| **TEAM MEMBERS :** | Tarun Kumar Potlapalli  Shiva Teja Miyapuram  Kranthi Kumar Parelly  Akshay Reddy Vontari  Bala Krishna Vijayagiri  Sai Nithin Reddy Muppidi |

|  |  |  |
| --- | --- | --- |
| **WEEK** | **DATE** | **TASK** |
| 1 | 8/28/2017 TO  9/1/2017 | Client meeting and requirements gathering |
| 2 | 9/4/2017 TO  9/8/2017 | Estimating project time and scope |
| 3 | 9/11/2017 TO  9/15/2017 | Estimating risks and costs |
| 4 | 9/18/2017 TO  9/22/2017 | Resource acquisition |
| 5 | 9/25/2017 TO  9/29/2017 | UML diagrams designing  Basic UI design |
| 6 | 10/2/2017 TO  10/6/2017 | Collecting feedback from client and updating requirements |
| 7 | 10/9/2017 TO  10/13/2017 | Building Database |
| 8 | 10/16/2017 TO  10/20/2017 | Developing code |
| 9 | 10/23/2017 TO  10/23/2017 | Client meeting and collecting feedback |
| 10 | 10/30/2017 TO  11/3/2017 | Integrating front end and back end |
| 11 | 11/6/2017 TO  11/10/2017 | Further developing the code |
| 12 | 11/13/2017 TO  11/17/2017 | Testing |
| 13 | 11/20/2017 TO  11/24/2017 | Review the project |
| 14 | 12/4/2017 TO  12/8/2017 | Presenting to the client |
| 15 | 12/11/2017 TO  12/15/2017 | Deploying the Application |