**WEEKLY REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Simply Siam Food Ordering System --- Web Application |
| **Week:** | Week #1: 09-01-2017 to 09-07-2017 |
| **Team Members:** | Shiva Teja Miyapuram  Tarun Kumar Potlapalli  Akshay Reddy Vontari  Kranthi Kumar Parelly  Bala Krishna Vijayagiri  Sai Nithin Reddy Muppidi |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Client Meeting * Prepare Project Charter * Task Scheduling |
| **Achieved objectives** | * Client Meeting * Project Charter * Task Schedule |
| **Missed objectives and make-up plan** | * none |
| **Plan for next week\*\*** | * Design UML Diagrams * Initiate UI For Customers * Risk Management Plan |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.